BURNLENS

Phase 1: Shadow AI Discovery & Inventory

Build Specification for AI-Assisted Development

Timeline: Q2–Q3 2026 | Duration: 12 weeks | Effort: ~6 weeks build

Version 1.0 | April 2026

# 1. Phase Overview

This document provides a complete build specification for Phase 1 of BurnLens’s AI Governance expansion. The goal is to extend BurnLens’s existing AI cost tracking into an automated Shadow AI Discovery and Inventory system. This phase is the foundation — you cannot govern what you cannot see.

## 1.1 Strategic Context

BurnLens already ingests API billing and usage data from AI providers (OpenAI, Anthropic, Google). Phase 1 reuses ~60% of this existing data pipeline to build a discovery layer that identifies every AI model, endpoint, and provider being used across the organization.

## 1.2 Success Criteria

- Auto-detect and catalog 95%+ of AI API calls flowing through monitored accounts

- Surface shadow AI usage (unapproved models, personal API keys) within 24 hours of first call

- Assign every discovered AI asset to a team/project/cost center

- Deliver a single-pane discovery dashboard showing total AI footprint

- Ship as a free tier feature to drive BurnLens adoption (growth lever for Phase 2 monetization)

## 1.3 Non-Goals (Phase 1)

- No policy enforcement or blocking (that is Phase 2)

- No compliance reporting (that is Phase 3)

- No regulatory framework mapping

- No agent-based deep inspection of request/response payloads

# 2. Data Model

The AI Asset Registry is the core data structure. It extends the existing BurnLens cost tracking schema with governance-specific fields.

## 2.1 AI Asset Registry Table

| Field | Type | Example | Description |
| --- | --- | --- | --- |
| id | UUID | uuid-v4 | Primary key |
| provider | ENUM | anthropic | AI provider: openai, anthropic, google, azure_openai, bedrock, custom |
| model_name | VARCHAR(255) | claude-sonnet-4-20250514 | Specific model identifier as reported by provider |
| endpoint_url | TEXT | api.anthropic.com/v1/messages | API endpoint being called |
| api_key_hash | VARCHAR(64) | sha256 hash | Hashed API key for dedup (never store raw keys) |
| owner_team_id | FK | team-uuid | References existing BurnLens teams table |
| project_id | FK (nullable) | project-uuid | References BurnLens projects table |
| status | ENUM | active | active, inactive, shadow, approved, deprecated |
| risk_tier | ENUM | unclassified | unclassified, low, medium, high (user-assigned, defaults unclassified) |
| first_seen_at | TIMESTAMP | 2026-05-15T10:30:00Z | When this asset was first detected |
| last_active_at | TIMESTAMP | 2026-06-01T14:00:00Z | Most recent API call observed |
| monthly_spend_usd | DECIMAL(10,2) | 1234.56 | Current month spend (synced from BurnLens cost engine) |
| monthly_requests | INTEGER | 45000 | Current month request count |
| tags | JSONB | {"env":"prod"} | Flexible key-value tags for custom classification |
| created_at | TIMESTAMP | auto | Record creation timestamp |
| updated_at | TIMESTAMP | auto | Last record update |

## 2.2 Provider Signature Table

A reference table for auto-detecting providers from API call patterns. Pre-populated, extensible by users for custom/self-hosted models.

| Field | Example | Type | Notes |
| --- | --- | --- | --- |
| provider | anthropic | ENUM | Provider key |
| endpoint_pattern | api.anthropic.com/* | TEXT | Glob/regex match |
| header_signature | x-api-key, anthropic-version | JSONB | Expected headers |
| model_field_path | body.model | TEXT | JSONPath to model name |

## 2.3 Discovery Event Log

Append-only log of all discovery events. Used for audit trail and anomaly detection.

| Field | Type | Example | Description |
| --- | --- | --- | --- |
| id | BIGSERIAL | auto | Auto-increment PK |
| event_type | ENUM | new_asset_detected | new_asset_detected, model_changed, provider_changed, key_rotated, asset_inactive |
| asset_id | FK | uuid | References ai_assets table |
| details | JSONB | {"old":"gpt-4","new":"gpt-4o"} | Event-specific metadata |
| detected_at | TIMESTAMP | auto | When the event occurred |

# 3. API Specification

All endpoints extend the existing BurnLens FastAPI application. Auth uses the existing BurnLens API key/JWT mechanism.

## 3.1 Discovery Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/v1/assets | List all AI assets. Filters: provider, status, team_id, risk_tier. Pagination: offset/limit. |
| GET | /api/v1/assets/{id} | Get single asset detail with usage history |
| PATCH | /api/v1/assets/{id} | Update asset: assign team, set risk_tier, update tags, change status |
| GET | /api/v1/assets/summary | Dashboard summary: total assets, by provider, by status, by risk, new this week |
| GET | /api/v1/assets/shadow | List shadow/unregistered AI endpoints. Filter by detection date range. |
| POST | /api/v1/assets/{id}/approve | Mark a shadow asset as approved (changes status from shadow to approved) |
| GET | /api/v1/discovery/events | List discovery events. Filter by event_type, asset_id, date range. |
| GET | /api/v1/providers/signatures | List known provider signatures |
| POST | /api/v1/providers/signatures | Add custom provider signature (for self-hosted/private models) |

## 3.2 Example: GET /api/v1/assets Response

{ "data": [ { "id": "uuid", "provider": "anthropic", "model_name": "claude-sonnet-4-20250514", "endpoint_url": "api.anthropic.com/v1/messages", "owner_team": { "id": "team-uuid", "name": "ML Platform" }, "status": "approved", "risk_tier": "medium", "first_seen_at": "2026-05-15T10:30:00Z", "last_active_at": "2026-06-01T14:00:00Z", "monthly_spend_usd": 1234.56, "monthly_requests": 45000, "tags": { "env": "production", "app": "chatbot-v2" } } ], "meta": { "total": 47, "offset": 0, "limit": 20 } }

# 4. Detection Engine

## 4.1 Agentless Detection (Primary — Ship First)

Parse data BurnLens already collects. Zero additional setup for existing users.

- Billing API ingestion: Parse OpenAI, Anthropic, Google billing APIs for model names, usage volumes, and API key identifiers

- API gateway logs: If user connects AWS API Gateway, Azure APIM, or Kong logs, parse for AI provider endpoint patterns

- Cloud cost data: Match AWS Cost Explorer / Azure Cost Management line items to known AI service SKUs

- Provider signature matching: Compare endpoint URLs and headers against the provider_signatures table

## 4.2 Agent-Based Detection (Optional — Phase 1.5)

Lightweight SDK wrapper for deeper visibility. Opt-in for teams wanting request-level granularity.

- Python SDK wrapper: burnlens.wrap(openai_client) intercepts calls and logs metadata (model, tokens, latency) without modifying payloads

- Proxy mode: HTTP proxy that teams point their AI SDK traffic through. Logs metadata only, forwards requests unchanged

- Important: Never log or store request/response payloads in Phase 1. Metadata only (model, token count, latency, status code).

## 4.3 Shadow AI Detection Logic

A detected AI endpoint is classified as shadow if any of the following are true:

- The API key hash does not match any key in the org’s registered key list

- The provider/model combination is not in the org’s approved models list (if configured)

- The endpoint URL does not match any known provider signature and no custom signature exists

- The calling service/team is not recognized in BurnLens’s org hierarchy

## 4.4 Alert Triggers

| Trigger | Channel | Default Threshold |
| --- | --- | --- |
| New shadow AI endpoint detected | Slack + email | Immediate (within 1 hour) |
| New provider first seen | Slack + email | Immediate |
| Model version change | Email digest | Daily summary |
| Asset inactive >30 days | Email digest | Weekly summary |
| Spend spike on single asset | Slack + email | >200% of 30-day average |

# 5. Discovery Dashboard

React-based dashboard extending the existing BurnLens UI. Single-pane view answering: how many AI models are we running, who owns them, and what is new?

## 5.1 Dashboard Components

- Summary cards: Total AI assets | Active this month | Shadow detected | Unassigned | Monthly AI spend

- Provider breakdown: Donut chart showing asset count and spend by provider (OpenAI, Anthropic, Google, Azure, Other)

- Asset table: Sortable, filterable table with columns: Model, Provider, Team, Status, Risk, Spend, Last Active, First Seen

- Shadow AI alert panel: Highlighted list of unregistered/shadow endpoints requiring review, with approve/assign actions inline

- Timeline: Discovery event timeline showing when new assets appeared, model changes, and alerts triggered

- New this week: Quick-view section showing assets first detected in the past 7 days

## 5.2 Filter/Search

- Global search: Search by model name, provider, team, endpoint URL, or tag

- Filters: Provider, status (active/inactive/shadow/approved), risk tier, team, date range

- Saved views: Let users save filter combinations (e.g., “all shadow assets in production”)

# 6. Technical Implementation

## 6.1 Tech Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Backend API | FastAPI (existing) | Add new router: /api/v1/assets, /api/v1/discovery |
| Database | PostgreSQL (existing) | New tables: ai_assets, provider_signatures, discovery_events |
| Detection engine | Python + APScheduler | Scheduled jobs parsing billing APIs every hour |
| Provider signatures | PostgreSQL + seed data | Pre-populated for OpenAI, Anthropic, Google, Azure OpenAI, Bedrock |
| Alerts | Slack webhook + email (Resend) | Reuse existing BurnLens notification system |
| Frontend | React + Recharts (existing) | New page: /discovery with dashboard components |
| Deployment | Railway (existing) | No infra changes needed, just new migration + code |

## 6.2 Database Migration

Alembic migration script to add the three new tables. Run within existing BurnLens migration pipeline.

-- Migration: add_ai_governance_phase1
-- Creates: ai_assets, provider_signatures, discovery_events
-- Seeds: provider_signatures with known providers
-- Indexes: ai_assets(provider), ai_assets(status), ai_assets(owner_team_id), ai_assets(last_active_at), discovery_events(asset_id, detected_at)

## 6.3 File Structure (New Files)

app/
  models/
    ai_asset.py              # SQLAlchemy model for ai_assets
    provider_signature.py     # SQLAlchemy model for provider_signatures
    discovery_event.py        # SQLAlchemy model for discovery_events
  routers/
    assets.py                 # GET/PATCH /api/v1/assets endpoints
    discovery.py              # GET /api/v1/discovery/events
    providers.py              # GET/POST /api/v1/providers/signatures
  services/
    detection_engine.py       # Core detection logic
    shadow_detector.py        # Shadow AI classification
    provider_matcher.py       # Match API calls to providers
    alert_service.py          # Trigger Slack/email alerts
  jobs/
    discovery_scheduler.py    # APScheduler job definitions
    billing_parser.py         # Parse provider billing APIs
frontend/
  src/pages/
    Discovery.tsx             # Main discovery dashboard page
  src/components/discovery/
    AssetTable.tsx            # Sortable asset table
    ShadowAlertPanel.tsx      # Shadow AI review panel
    ProviderBreakdown.tsx     # Donut chart component
    DiscoveryTimeline.tsx     # Event timeline
    SummaryCards.tsx          # Top-level metric cards

# 7. Implementation Plan (6 Weeks)

| Week | Focus | Deliverables | Dependencies |
| --- | --- | --- | --- |
| 1 | Data model + migration | Tables created, seed data loaded, models defined | Existing BurnLens DB access |
| 2 | Detection engine core | Billing API parsers for OpenAI, Anthropic, Google. Provider matcher working. | Provider API keys |
| 3 | Asset API endpoints | All REST endpoints functional with tests | Week 1 models |
| 4 | Shadow detection + alerts | Shadow classifier working, Slack/email alerts firing | Week 2 engine |
| 5 | Discovery dashboard UI | Dashboard page with all components, connected to APIs | Week 3 APIs |
| 6 | Testing + polish + deploy | Integration tests, edge cases, deploy to production | All prior weeks |

## 7.1 Testing Requirements

- Unit tests for detection engine: provider matching, shadow classification, alert triggers

- Integration tests for API endpoints: CRUD operations, filtering, pagination

- End-to-end test: Simulate billing data ingestion → detection → asset creation → alert fired

- Edge cases: Unknown provider, malformed billing data, duplicate detection, API key rotation

## 7.2 Pricing Strategy

Phase 1 ships as a FREE feature within BurnLens. The discovery dashboard is available to all BurnLens users. This serves as a growth lever: teams that see their AI sprawl will naturally want controls (Phase 2, paid).

## 7.3 Key Risks

- Provider API changes: Billing APIs may change format. Mitigation: Abstract parser interface, each provider is a plugin.

- False positives in shadow detection: Personal test keys flagged as shadow. Mitigation: Allow users to whitelist known keys.

- Data volume: High-traffic orgs may generate millions of discovery events. Mitigation: Aggregate events by hour, archive older than 90 days.