BURNLENS

Phase 2: Policy Guardrails & Budget Enforcement

Build Specification for AI-Assisted Development

Timeline: Q3–Q4 2026 | Duration: 10 weeks | Effort: ~8 weeks build

Version 1.0 | April 2026 | Depends on: Phase 1 complete

# 1. Phase Overview

Phase 2 transforms BurnLens from passive visibility into active control. Teams can define policies about which AI models are approved, set spend limits per team/project, and receive alerts or enforcement when policies are violated. The design principle is “advisory first, enforcement later” — start with alerts, let teams opt into hard blocks.

## 1.1 Prerequisites from Phase 1

- AI Asset Registry populated with discovered assets

- Provider detection engine running and classifying endpoints

- Discovery dashboard live with asset management capabilities

- Alert infrastructure (Slack/email) operational

## 1.2 Success Criteria

- Policy engine evaluating rules against every detected AI asset in real-time

- Budget guardrails with soft warnings (80% threshold) and hard caps (100%)

- Anomaly detection flagging usage spikes >200% of 30-day baseline

- Approval workflow for new model requests (Slack-integrated)

- Immutable audit log of every policy violation and enforcement action

- First paid tier launched at $49–$149/month

## 1.3 Non-Goals

- No regulatory framework mapping (Phase 3)

- No compliance reporting or export (Phase 3)

- No request/response payload inspection

- No multi-tenant governance hierarchy (Phase 4)

# 2. Policy Engine Design

The policy engine is the core of Phase 2. It evaluates a set of user-defined rules against AI asset data and triggers actions (alert, warn, block) when rules are violated.

## 2.1 Policy Data Model

| Field | Type | Example | Description |
| --- | --- | --- | --- |
| id | UUID | uuid-v4 | Primary key |
| name | VARCHAR(255) | Production model allowlist | Human-readable policy name |
| description | TEXT | Only approved models in prod | Policy purpose description |
| scope | JSONB | {"team_id":"uuid"} | What this policy applies to: org-wide, team, project, or tag-based |
| rules | JSONB | (see DSL below) | Array of rule definitions in JSON DSL |
| action | ENUM | alert | alert (notify only), warn (notify + dashboard flag), block (prevent if enforcement enabled) |
| enforcement_mode | ENUM | advisory | advisory (alerts only) or enforced (active blocking). Default: advisory |
| enabled | BOOLEAN | true | Toggle policy on/off without deleting |
| created_by | FK | user-uuid | Who created this policy |
| created_at | TIMESTAMP | auto | Creation timestamp |
| updated_at | TIMESTAMP | auto | Last modification |

## 2.2 Policy Rule DSL (JSON)

Rules are defined as a JSON array. Each rule has a type, operator, value, and optional scope override. The engine evaluates all rules in a policy with AND logic (all must pass). Use separate policies for OR logic.

[
  {
    "type": "model_allowlist",
    "operator": "in",
    "value": ["claude-sonnet-4-20250514", "gpt-4o", "gemini-1.5-pro"],
    "description": "Only these models allowed in production"
  },
  {
    "type": "provider_blocklist",
    "operator": "not_in",
    "value": ["custom", "unknown"],
    "description": "Block unrecognized providers"
  },
  {
    "type": "budget_limit",
    "operator": "lte",
    "value": 5000,
    "unit": "usd_per_month",
    "scope": "per_team",
    "warn_threshold": 0.8,
    "description": "Max $5000/month per team"
  },
  {
    "type": "rate_limit",
    "operator": "lte",
    "value": 100000,
    "unit": "requests_per_day",
    "scope": "per_asset",
    "description": "Max 100K requests/day per model"
  },
  {
    "type": "model_version_pin",
    "operator": "eq",
    "value": "claude-sonnet-4-20250514",
    "description": "Pin to specific version, alert on drift"
  }
]

## 2.3 Supported Rule Types

| Rule Type | Operators | Value Type | Scope Options |
| --- | --- | --- | --- |
| model_allowlist | in, not_in | string[] | org, team, project |
| provider_blocklist | in, not_in | string[] | org, team |
| budget_limit | lte, lt | number (USD) | org, team, project, asset |
| rate_limit | lte | number (requests) | org, team, asset |
| model_version_pin | eq, starts_with | string | asset, project |
| tag_required | has_key, has_value | string | org, team |
| inactive_timeout | gte | number (days) | org |

# 3. Budget Guardrails

Budget enforcement extends BurnLens’s cost tracking into active spend management for AI specifically.

## 3.1 Budget Hierarchy

- Organization budget: Total monthly AI spend cap across all teams

- Team budget: Per-team monthly cap (inherits from org if not set)

- Project budget: Per-project cap (inherits from team if not set)

- Asset budget: Per-model cap (optional, for expensive models)

Enforcement cascades: if a team budget is hit, all assets in that team are affected even if individual asset budgets have headroom.

## 3.2 Budget Alert Thresholds

| Threshold | Default % | Action | Configurable |
| --- | --- | --- | --- |
| Info | 50% | Dashboard indicator only | Yes |
| Warning | 80% | Slack/email alert to team lead | Yes |
| Critical | 95% | Alert to team lead + admin | Yes |
| Hard cap | 100% | Block (if enforced) or alert (if advisory) | No |

# 4. Anomaly Detection

Lightweight statistical anomaly detection on AI usage patterns. No ML model training required — uses rolling baselines.

## 4.1 Anomaly Types

| Anomaly | Detection Method | Default Threshold |
| --- | --- | --- |
| Spend spike | Daily spend > N * 30-day rolling average | N = 3x (configurable) |
| Request volume spike | Hourly requests > N * 7-day hourly average | N = 5x |
| New provider | Provider not seen in previous 90 days | Always alert |
| Model drift | Model version changed from pinned version | Alert if version_pin policy exists |
| Off-hours usage | Significant usage outside team’s configured hours | Optional, disabled by default |

## 4.2 Implementation

Use Python statsmodels for rolling statistics. Compute baselines hourly via scheduled job. Store baselines in a dedicated anomaly_baselines table. Compare each incoming data point against its baseline during the detection engine run. No external ML service dependency.

# 5. Approval Workflows

Simple request/approve flow for new model adoption. Integrated with Slack for fast response.

## 5.1 Workflow States

- REQUESTED: Team member submits new model request with justification

- PENDING_REVIEW: Assigned to approver (team lead or admin)

- APPROVED: Model added to allowlist, asset status updated

- REJECTED: Request denied with reason, requester notified

- EXPIRED: Auto-expire after 14 days if no action (configurable)

## 5.2 Approval Request Data Model

| Field | Type | Example | Description |
| --- | --- | --- | --- |
| id | UUID | uuid | Primary key |
| requester_id | FK | user-uuid | Who requested |
| model_name | VARCHAR | gpt-4o-mini | Requested model |
| provider | ENUM | openai | Provider |
| justification | TEXT | Need for summarization | Why this model is needed |
| scope | JSONB | {"project":"chatbot"} | Where it will be used |
| status | ENUM | pending_review | Current workflow state |
| reviewer_id | FK (nullable) | user-uuid | Who reviewed |
| review_note | TEXT | Approved for Q3 | Reviewer comment |
| reviewed_at | TIMESTAMP | auto | When decision was made |

# 6. Policy Violation Audit Log

Immutable, append-only log of every policy evaluation that resulted in a violation. This becomes the data source for Phase 3 compliance reports.

## 6.1 Violation Log Schema

| Field | Type | Description |
| --- | --- | --- |
| id | BIGSERIAL | Auto-increment PK |
| policy_id | FK | Which policy was violated |
| asset_id | FK | Which AI asset triggered the violation |
| rule_type | VARCHAR | Which specific rule type was violated (budget_limit, model_allowlist, etc.) |
| violation_details | JSONB | Snapshot: {"rule_value": 5000, "actual_value": 6230, "overage_pct": 24.6} |
| action_taken | ENUM | alert_sent, warning_shown, request_blocked, no_action |
| resolved | BOOLEAN | Whether the violation has been acknowledged/resolved |
| resolved_by | FK (nullable) | User who resolved the violation |
| occurred_at | TIMESTAMP | When the violation was detected (immutable) |

# 7. API Specification

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/v1/policies | List all policies. Filter by scope, enabled, enforcement_mode |
| POST | /api/v1/policies | Create new policy with rules DSL |
| GET | /api/v1/policies/{id} | Get policy detail with violation stats |
| PUT | /api/v1/policies/{id} | Update policy rules, scope, action, or mode |
| DELETE | /api/v1/policies/{id} | Soft-delete (disable) policy |
| POST | /api/v1/policies/{id}/evaluate | Dry-run: evaluate policy against current assets without triggering actions |
| GET | /api/v1/violations | List violations. Filter by policy, asset, resolved, date range |
| PATCH | /api/v1/violations/{id}/resolve | Mark violation as resolved with note |
| GET | /api/v1/budgets | List budget status by team/project with % consumed |
| GET | /api/v1/anomalies | List detected anomalies with severity and status |
| POST | /api/v1/approvals | Submit new model approval request |
| GET | /api/v1/approvals | List approval requests. Filter by status |
| PATCH | /api/v1/approvals/{id} | Approve or reject a request |

# 8. Implementation Plan (8 Weeks)

| Week | Focus | Deliverables | Dependencies |
| --- | --- | --- | --- |
| 1 | Policy data model | DB migration, policy + violation + approval tables, seed policies | Phase 1 tables live |
| 2 | Rule engine core | JSON DSL parser, rule evaluator, all 7 rule types working | Week 1 |
| 3 | Budget guardrails | Budget hierarchy, threshold alerts, spend tracking integration | BurnLens cost engine |
| 4 | Anomaly detection | Rolling baselines, spike detection, anomaly alerts | Week 2 |
| 5 | Approval workflows | Request/approve flow, Slack integration, email notifications | Week 1 |
| 6 | Policy dashboard UI | Policy builder, violation list, budget meters, anomaly panel | Weeks 2–5 APIs |
| 7 | Audit log + violations | Immutable log, resolution workflow, violation dashboard | Week 2 |
| 8 | Testing + billing + deploy | Integration tests, Lemon Squeezy paid tier, production deploy | All prior weeks |

## 8.1 File Structure (New Files)

app/
  models/
    policy.py                 # SQLAlchemy model for policies
    violation.py              # Policy violation log model
    approval_request.py       # Model approval workflow model
    anomaly_baseline.py       # Rolling baseline storage
  routers/
    policies.py               # CRUD + evaluate endpoints
    violations.py             # Violation list + resolve
    budgets.py                # Budget status endpoints
    anomalies.py              # Anomaly detection endpoints
    approvals.py              # Approval workflow endpoints
  services/
    policy_engine.py          # Core rule evaluation engine
    rule_evaluator.py         # Individual rule type handlers
    budget_enforcer.py        # Budget threshold checks
    anomaly_detector.py       # Statistical anomaly detection
    approval_service.py       # Workflow state machine
  jobs/
    policy_evaluation_job.py  # Scheduled policy evaluation (every 15 min)
    baseline_calculator.py    # Hourly baseline recomputation
frontend/
  src/pages/
    Policies.tsx              # Policy management page
    Violations.tsx            # Violation review page
  src/components/guardrails/
    PolicyBuilder.tsx         # Visual policy creation
    RuleEditor.tsx            # JSON DSL rule editor
    BudgetMeter.tsx           # Budget consumption gauge
    AnomalyPanel.tsx          # Anomaly alert list
    ApprovalQueue.tsx         # Approval request queue
    ViolationTable.tsx        # Sortable violation log

## 8.2 Pricing

Free tier: Discovery only (Phase 1). Starter ($49/mo): Up to 5 policies, 3 team budgets, email alerts only. Pro ($149/mo): Unlimited policies, unlimited budgets, Slack integration, anomaly detection, approval workflows, audit log export.