BURNLENS

Phase 3: Compliance Reporting Lite

Build Specification for AI-Assisted Development

Timeline: Q4 2026–Q1 2027 | Duration: 10 weeks | Effort: ~8 weeks build

Version 1.0 | April 2026 | Depends on: Phase 1 + Phase 2 complete

# 1. Phase Overview

Phase 3 packages the discovery and guardrails data from Phases 1–2 into exportable compliance reports and governance scorecards. The goal is NOT full regulatory compliance (EU AI Act, NIST) — it is providing teams with an “evidence package” they can show their board, auditors, or compliance officers that says: “We know what AI we run, we have controls, and here is proof.”

This phase is the retention lock. Once a compliance officer depends on BurnLens for monthly governance reports, switching costs become very high.

## 1.1 Success Criteria

- Generate a complete AI Inventory Report (PDF/CSV) covering all discovered assets, ownership, and classification

- Risk classification system with 3-tier scoring (low/medium/high) based on configurable criteria

- Per-team policy adherence scorecard showing compliance percentage and trends

- Tamper-evident audit trail export for external auditor consumption

- Automated scheduled reports delivered weekly/monthly via email

- Price point: $149–$399/month

## 1.2 Non-Goals

- No mapping to specific regulatory frameworks (EU AI Act articles, NIST subcategories)

- No automated regulatory compliance checking

- No legal opinion or compliance certification

- No multi-tenant governance hierarchy (Phase 4)

# 2. Risk Classification System

A simple, user-configurable 3-tier risk scoring system. BurnLens provides sensible defaults, but organizations can customize the criteria and weights to match their own risk appetite.

## 2.1 Default Risk Criteria

| Criterion | Description | Low | Medium | High |
| --- | --- | --- | --- | --- |
| Data sensitivity | What data does the AI process? | Public data only | Internal business data | PII, financial, health |
| Exposure | Who sees the AI output? | Internal tools only | B2B customers | Consumer-facing |
| Spend volume | Monthly cost of this asset | <$500/month | $500–$5,000 | >$5,000 |
| Autonomy level | Human oversight in the loop? | Human reviews all output | Human spot-checks | Fully autonomous |
| Compliance scope | Regulatory applicability | No regulations | Industry guidelines | Legal mandate |

## 2.2 Scoring Logic

Each criterion scores 1 (low), 2 (medium), or 3 (high). Overall risk = max(all criteria scores). If ANY criterion is high, the asset is high-risk. Users can override the auto-score per asset.

Risk Score Data Model:

{
  "asset_id": "uuid",
  "scores": {
    "data_sensitivity": { "value": 3, "label": "high", "reason": "Processes customer PII" },
    "exposure": { "value": 2, "label": "medium", "reason": "B2B dashboard" },
    "spend_volume": { "value": 1, "label": "low", "reason": "$320/month" },
    "autonomy_level": { "value": 2, "label": "medium", "reason": "Spot-check only" },
    "compliance_scope": { "value": 1, "label": "low", "reason": "No regulation" }
  },
  "overall_risk": "high",
  "override": null,
  "scored_at": "2026-11-15T10:00:00Z",
  "scored_by": "system"
}

# 3. Compliance Scorecard

Per-team and org-wide scorecard showing how well the organization is governing its AI usage. This is the number the board sees.

## 3.1 Scorecard Metrics

| Metric | Calculation | Target |
| --- | --- | --- |
| Inventory coverage | % of AI assets with assigned owner + risk tier | >95% |
| Policy adherence | % of assets with zero unresolved violations in last 30 days | >90% |
| Shadow AI ratio | % of assets in shadow/unregistered status | <5% |
| Budget compliance | % of teams within budget limits | >95% |
| Violation resolution time | Median days from violation detected to resolved | <3 days |
| Approval compliance | % of new models that went through approval workflow | >80% |
| Overall governance score | Weighted average of all above (0–100 scale) | >80 |

## 3.2 Scorecard Trending

Store scorecard snapshots weekly. Display 12-week trend line per metric. Show month-over-month improvement/decline indicators. Teams can see their score vs org average.

# 4. Report Types

## 4.1 AI Inventory Report

Complete catalog of all AI assets with governance metadata. Available as PDF (formatted) and CSV (data).

- Contents: All AI assets with provider, model, owner team, risk tier, status, monthly spend, request volume, first seen, last active, tags

- Filters: By team, risk tier, provider, status, date range

- Summary section: Total assets, breakdown by risk tier, top 10 by spend, new assets this period, inactive assets

- Format: PDF with BurnLens branding + CSV data export

## 4.2 Policy Adherence Report

Shows all policies, their violation history, and resolution status over a given period.

- Contents: Policy list with violation count, top violated policies, violation timeline, resolution rate, mean time to resolve

- Per-team breakdown: Each team’s policy score, violations, and trend

- Format: PDF report + JSON data export

## 4.3 Governance Evidence Package

The flagship deliverable. A combined PDF that an auditor or board member can review as proof of AI governance. Explicitly NOT a compliance certification.

- Executive summary: One-page governance scorecard with overall score, key metrics, and trend arrows

- AI inventory snapshot: Summarized asset list with risk classification

- Policy framework: List of active policies with scope and enforcement mode

- Violation and resolution log: Audit trail of violations and how they were resolved

- Budget adherence: Spend vs budget by team/project

- Appendix: Detailed audit trail export (optional, can be separate)

## 4.4 Audit Trail Export

Tamper-evident export of all governance events. Designed for external auditor consumption.

- Format: JSON Lines (.jsonl) with each line being a signed event

- Signing: HMAC-SHA256 hash chain — each event includes hash of previous event, creating tamper-evident chain

- Content: Discovery events + policy violations + approval decisions + configuration changes

- Verification: Include a verification script that auditors can run to validate the hash chain

# 5. Scheduled Reports

Automated report generation and delivery on a user-configured schedule.

## 5.1 Schedule Configuration

| Field | Type | Example | Description |
| --- | --- | --- | --- |
| id | UUID | uuid | Primary key |
| report_type | ENUM | governance_package | inventory, adherence, evidence_package, audit_trail |
| frequency | ENUM | monthly | weekly, biweekly, monthly, quarterly |
| recipients | JSONB | ["cto@company.com"] | Email addresses for delivery |
| filters | JSONB | {"team_id":"uuid"} | Optional filters to scope the report |
| next_run_at | TIMESTAMP | 2026-12-01T08:00Z | Next scheduled generation time |
| enabled | BOOLEAN | true | Toggle on/off |

# 6. API Specification

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/v1/compliance/scorecard | Current scorecard (org-wide or per-team with ?team_id=) |
| GET | /api/v1/compliance/scorecard/history | Weekly scorecard snapshots for trending |
| GET | /api/v1/risk/scores | Risk scores for all assets. Filter by risk tier. |
| PUT | /api/v1/risk/scores/{asset_id} | Override risk score for an asset with justification |
| POST | /api/v1/reports/generate | Generate report on-demand. Body: {type, filters, format} |
| GET | /api/v1/reports/{id}/download | Download generated report (PDF/CSV/JSONL) |
| GET | /api/v1/reports | List previously generated reports |
| POST | /api/v1/reports/schedules | Create scheduled report configuration |
| GET | /api/v1/reports/schedules | List scheduled report configurations |
| PUT | /api/v1/reports/schedules/{id} | Update schedule config |
| GET | /api/v1/audit/export | Export audit trail (JSONL with hash chain). Params: start_date, end_date |
| GET | /api/v1/audit/verify | Verify audit trail hash chain integrity |

# 7. Implementation Plan (8 Weeks)

| Week | Focus | Deliverables | Dependencies |
| --- | --- | --- | --- |
| 1 | Risk scoring engine | Criteria model, scoring logic, auto-score job, override API | Phase 1+2 data |
| 2 | Compliance scorecard | 7 metrics calculated, weekly snapshot job, trending storage | Phase 2 violations data |
| 3 | PDF report generator | WeasyPrint setup, inventory report template, evidence package template | Weeks 1–2 |
| 4 | Audit trail export | JSONL exporter, HMAC hash chain, verification endpoint | Phase 2 audit log |
| 5–6 | Compliance dashboard UI | Scorecard page, risk matrix, report generator UI, download management | Weeks 1–4 APIs |
| 7 | Scheduled reports | Schedule config, Celery beat jobs, email delivery via Resend | Week 3 templates |
| 8 | Testing + deploy | Report accuracy tests, hash chain verification tests, production deploy | All prior |

## 7.1 Tech Stack Additions

| Component | Technology | Notes |
| --- | --- | --- |
| PDF generation | WeasyPrint | HTML→PDF with CSS styling. BurnLens branded templates. |
| CSV export | Python csv module | Standard library, no dependency |
| JSONL export | Python json module | Line-delimited JSON with HMAC chain |
| Hash chain | hashlib (HMAC-SHA256) | Built-in, no external dependency |
| Scheduled jobs | Celery + Celery Beat | For reliable scheduled report generation |
| Email delivery | Resend API | Already used in BurnLens for alerts |
| Report storage | S3-compatible (Railway volume) | Store generated reports for 90-day retention |

## 7.2 Pricing

Growth ($149/mo): Risk scoring, compliance scorecard, on-demand reports (5/month), audit trail export. Business ($399/mo): Unlimited reports, scheduled delivery, governance evidence package, custom branding on reports, extended audit retention (1 year).